Business Case Document

Digital customer service portal project

Sep-Dec 2024

1. Executive Summary

The Swafari Digital Customer Service Portal project aims to develop a unified, multi-channel platform that enhances customer support by providing 24/7 access to self-service tools, AI-powered chatbots, live support, and ticket management. This initiative will improve customer satisfaction, reduce dependency on call centers, and optimize operational costs.

2. Benefits

- Reduced call center load: Automated and self-service options decrease inbound call volumes.

- 24/7 availability: Customers can access support anytime via multiple channels.

- Improved customer experience: Faster resolution and seamless issue tracking.

- Operational efficiency: Streamlined workflows reduce response times and costs.

- Scalability: Platform can grow with customer base and integrate new technologies.

3. Project Charter

- Project Sponsor: Safaricom Customer Service Division

- Project Manager: [Name]

- Start Date: June 2025

- Target Completion: August 2025

- Scope: Design, develop, and deploy a digital portal integrating AI chatbots, self-service tools, live chat, and ticket management with Safaricom’s existing backend systems.

- Deliverables: Fully functional digital portal, training materials, support documentation.

4. Stakeholder Identification & Analysis

| Stakeholder | Role/Interest | Influence Level | Engagement Strategy |
| --- | --- | --- | --- |
| Safaricom Customers | End users of the portal | High | Regular updates, feedback |
| Customer Service Team | Support agents & supervisors | High | Training and involvement |
| IT Department | Development and maintenance | High | Collaborative development |
| Senior Management | Approval and funding | High | Steering committee |
| Compliance & Security | Data privacy and regulatory | Medium | Compliance reviews |
| External Vendors | AI chatbot and integration tech | Medium | Contract management |

5. High-Level Risk Assessment

| Risk | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| Integration delays | High | Medium | Early technical assessment & buffer time |
| Data privacy breaches | High | Low | Strong encryption & compliance audits |
| User adoption resistance | Medium | Medium | User training & communication campaigns |
| Budget overruns | High | Low | Detailed budgeting & contingency reserves |
| Technology failure/outage | High | Low | Robust infrastructure & disaster recovery |

6. Budget & Resource Estimate

- Estimated Budget: $1.2 million

- Resources Needed:

  - Project Manager

  - UI/UX Designers

  - Software Developers

  - QA Testers

  - AI Specialists

  - Support & Training Staff

- Infrastructure: Cloud hosting, security tools, integration APIs

7. Approval from Governance Board

- Approval is required by: July 15, 2025

- Next Governance Meeting: July 10, 2025

- Prepared by: [Your Name], Project Manager

- Signature: ___________________

- Date: ___________________