Digital customer service portal project

Sep-Dec 2024

High-Level Risk Assessment

| Risk | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| Integration Delays | High | Medium | Conduct early technical feasibility studies; build schedule buffers; allocate skilled integration specialists |
| Data Privacy Breach | High | Low | Implement strong encryption, regular security audits, strict access controls, and compliance monitoring |
| User Adoption Resistance | Medium | Medium | Develop comprehensive training and awareness campaigns; gather user feedback; iterative improvements |
| Budget Overruns | High | Low | Detailed budgeting with contingency reserves; frequent financial reviews and approvals |
| Technology Failures / Outages | High | Low | Deploy robust, scalable infrastructure; implement disaster recovery and failover plans |
| Vendor Delays | Medium | Medium | Establish clear contracts with penalties; monitor vendor progress regularly; have backup vendor options |