Project Charter

Digital customer service portal project

Sep-Dec 2024

1. Project Purpose

To design, develop, and deploy a unified digital customer service portal that offers multi-channel access (self-service, AI chatbot, live support, ticket management) to enhance customer experience, reduce operational costs, and improve service efficiency.

2. Project Objectives

- Deliver a fully functional digital portal accessible 24/7 by August 2025.

- Integrate AI chatbots and ticketing system with existing Safaricom backend systems.

- Reduce call center dependency by at least 30% within the first 6 months after launch.

- Improve average customer query resolution time by 20%.

- Ensure compliance with all relevant data privacy and telco regulations.

3. Scope

In Scope:

- Development of customer-facing portal features (self-service, chatbot, live chat, ticketing).

- Integration with CRM, billing, and backend support systems.

- Security and compliance measures.

- Training materials and user documentation.

- Deployment and support during initial launch period.

Out of Scope:

- Physical call center infrastructure changes.

- Non-customer facing internal support tools.

4. Key Deliverables

- Business Case and Approval

- Requirements Specification

- UI/UX Designs and User Journeys

- Developed Portal with AI Chatbot and Ticketing Integration

- Testing & Quality Assurance Reports

- Training and Support Documentation

- Deployment Plan and Go-Live

- Post-Implementation Review Report

5. Milestones

| Milestone | Target Date | Status |
| --- | --- | --- |
| Project Kickoff | June 1, 2025 | Planned |
| Requirements Finalization | June 20, 2025 | Planned |
| Design Completion | July 10, 2025 | Planned |
| Development Complete | July 30, 2025 | Planned |
| Testing & UAT Complete | August 15, 2025 | Planned |
| Go-Live | August 25, 2025 | Planned |
| Post-Implementation Review | September 30, 2025 | Planned |

6. Project Budget

Estimated total budget: $1.2 million

7. Assumptions

- Required technical resources and vendor support will be available on schedule.

- Stakeholders will provide timely feedback during requirements and testing phases.

- No major regulatory changes during the project timeline.

8. Constraints

- Fixed project deadline of August 2025 due to business needs.

- Budget limits restrict scope expansion beyond initial design.

- Integration complexity with legacy systems.

9. Risks

- Integration delays with backend systems.

- Data privacy compliance risks.

- User adoption challenges.

10. Stakeholders

- Safaricom Customer Service Team

- IT Development Team

- Compliance & Security Team

- External Vendors (AI and Integration providers)

- End Customers

11. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| [Sponsor Name] | Project Sponsor |  |  |
| [Manager Name] | Project Manager |  |  |
| [Other Key Person] | [Role] |  |  |