Stakeholder Identification & Analysis

Digital customer service portal project

Sep-Dec 2024

| Stakeholder | Role / Interest | Influence Level | Engagement Strategy | Communication Frequency |
| --- | --- | --- | --- | --- |
| Safaricom Customers | End users of the portal seeking support | High | User feedback sessions, surveys | Weekly updates during rollout, monthly after launch |
| Customer Service Team | Support agents and supervisors using the portal | High | Training workshops, regular briefings | Bi-weekly during implementation, monthly after launch |
| IT Development Team | Responsible for building and maintaining portal | High | Agile sprint meetings, progress reports | Daily stand-ups during development, weekly otherwise |
| Senior Management | Project sponsors and decision makers | High | Steering committee meetings | Monthly or as needed |
| Compliance & Security | Ensures data privacy, security, and regulatory compliance | Medium | Compliance reviews, audits | Monthly reviews |
| External Vendors | Providers of AI chatbot, integration tools, and infrastructure | Medium | Contract meetings, technical coordination | Bi-weekly during development |
| Marketing Team | Responsible for user communication and adoption | Medium | Coordination meetings, feedback on messaging | Monthly |
| Finance Department | Budget oversight and approval | Medium | Budget reports and approvals | As required |
| Operations Team | Handles day-to-day support post-launch | Medium | Training, knowledge transfer | Pre-launch training, monthly updates |