Project Closure Report

Digital customer service portal project

Sep-Dec 2024

1. Project Overview

Business Goal: To streamline customer service delivery through automation and digitization, reducing customer wait times and increasing first-contact resolution by at least 60%.

2. Objectives vs Achievements

| Planned Objective | Status | Comments |
| --- | --- | --- |
| Launch fully integrated digital portal | ✅ Achieved | Delivered with chatbot, ticketing & live agent functionality |
| Achieve 95% SLA compliance within 2 months | ✅ Achieved | Currently at 96.8% |
| Automate 60% of tier-1 customer queries | ✅ Achieved | Chatbot currently handles 68% of incoming requests |
| Reduce agent response time to <20 seconds | ✅ Achieved | Average time now 17 seconds |
| Integrate with CRM and billing systems | ✅ Achieved | All backend integrations tested and deployed |

3. Scope Verification

- Scope Delivered:

  - Customer portal (Web + Mobile Interface)

  - Chatbot integration

  - Live agent interface and dashboard

  - Admin panel

  - CRM and billing integration

  - Ticketing system

  - Performance monitoring dashboard

  - Knowledge base

  - Multi-language support

- Scope Exclusions:

  - WhatsApp bot integration (moved to future release)

  - Voice AI support (post-launch phase 2)

4. Deliverables Checklist

| Deliverable | Status | Notes |
| --- | --- | --- |
| Business Case | ✅ Complete | Reviewed and approved by sponsor |
| Project Charter | ✅ Complete | Signed-off |
| Risk Management Plan | ✅ Complete | Updated throughout lifecycle |
| Stakeholder Management Plan | ✅ Complete | All key stakeholders engaged |
| Change Management Plan | ✅ Complete | Training and adoption executed |
| Implementation Schedule | ✅ Complete | All milestones met |
| Training & UAT Reports | ✅ Complete | Training logs + UAT Signoffs attached |
| Performance Monitoring Dashboard | ✅ Complete | Live since July 1, 2025 |
| Closure Report | ✅ This doc | Final phase of documentation |

5. Project Performance Summary

- Budget Usage:

  - Allocated: KES 84M

  - Used: KES 82.7M

  - Variance: KES 1.3M (under budget)

- Time Performance:

  - Planned Duration: 5 months

  - Actual Duration: 5 months

  - Status: On time

- Quality Metrics Achieved:

  - Uptime: 99.96%

  - Chatbot Automation Accuracy: 93%

  - CSAT Score: 4.7/5

6. Lessons Learned

| Area | Lesson |
| --- | --- |
| Change Management | Early involvement of customer care agents accelerated adoption |
| Vendor Coordination | Dedicated integration testing time was crucial for backend success |
| Agile Methodology | Sprint reviews every 2 weeks kept the team aligned and adaptable |
| UAT | Having real users test the beta improved chatbot training quality |

7. Outstanding Issues / Recommendations

- WhatsApp Chatbot to be prioritized in Phase 2 (Q4 2025)

- Voice-based support pilot to be started with AI assistant

- Periodic retraining of chatbot model to maintain response accuracy

- Customer feedback loop to be formalized post-launch

8. Project Handover

| Item | Recipient | Date Handover |
| --- | --- | --- |
| System documentation | Safaricom ICT Operations | 22 July 2025 |
| User training guides | Customer Support Team | 19 July 2025 |
| Dashboard and KPIs access | Executive Management Team | 20 July 2025 |
| Support escalation matrix | IT Helpdesk | 20 July 2025 |

9. Sign-off

| Name | Title | Signature | Date |
| --- | --- | --- | --- |
| [Your Name] | Project Manager |  | 25 July 2025 |
| [Sponsor Name] | Project Sponsor |  | 25 July 2025 |
| [Operations Lead Name] | Customer Care Director |  | 25 July 2025 |