Risk Management Plan

Digital customer service portal project

Sep-Dec 2024

1. Purpose

To identify, assess, and manage risks throughout the project lifecycle to minimize their impact on project objectives.

2. Risk Management Objectives

- Proactively identify potential risks.

- Analyze likelihood and impact.

- Define mitigation strategies.

- Assign ownership and monitor risks continuously.

3. Risk Management Process

| Step | Description |
| --- | --- |
| Risk Identification | Use brainstorming, expert judgment, and historical data. |
| Risk Analysis | Qualitative assessment (probability & impact). |
| Risk Prioritization | Rank risks to focus on critical ones. |
| Risk Response | Develop mitigation, avoidance, transfer, or acceptance plans. |
| Risk Monitoring | Regular updates and reviews in project meetings. |

4. Risk Register

| Risk ID | Risk Description | Likelihood | Impact | Priority | Mitigation Strategy | Risk Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-01 | Integration failure with Salesforce CRM | Medium | High | High | Early API testing, vendor engagement, fallback plan | IT Integration Lead | Open |
| RSK-02 | Data privacy non-compliance | Low | High | High | Conduct audits, encryption, staff training | Compliance Officer | Open |
| RSK-03 | AI chatbot provides incorrect responses | Medium | Medium | Medium | Continuous training, human handoff options | AI Solution Manager | Open |
| RSK-04 | Vendor delays on messaging API | Low | Medium | Medium | SLA enforcement, alternate provider contracts | Procurement Manager | Open |
| RSK-05 | User adoption slower than forecast | Medium | Medium | Medium | Change management, training, communication plans | Customer Service Lead | Open |

5. Risk Monitoring and Reporting

- Monthly risk review meetings.

- Real-time risk updates via project management tools (e.g., JIRA).

- Escalation of high-impact risks to Steering Committee.

6. Tools and Techniques

- Risk Register in Excel or project management software.

- Risk Probability and Impact Matrix for prioritization.

- Regular stakeholder engagement for early warning.