Project Schedule and Work Breakdown Structure (WBS)

Digital Customer Service Portal Project – Project Schedule and Work Breakdown Structure

Introduction
This deliverable defines the project timeline, tasks, milestones, and resource allocation for the design phase. It ensures all activities are organized, tracked, and completed on time.

Work Breakdown Structure (WBS)

Requirements Gathering: Interviews, workshops, documentation.

System Design: Architecture, database schema, API specifications.

UI/UX Design: Wireframes, prototypes, feedback incorporation.

Data Governance Planning: Data classification, security, and compliance.

Review & Approval: Stakeholder sign-off on designs and plans.

Project Schedule

September 1–15: Requirements elicitation and validation.

September 16–30: System and database design.

October 1–15: UI/UX wireframes and low-fidelity prototypes.

October 16–31: High-fidelity prototype development and stakeholder review.

November 1–15: Data governance and security planning.

November 16–30: Final approval and preparation for development phase.

Conclusion
The WBS and schedule provide clarity on responsibilities, timelines, and deliverables, enabling efficient management and accountability.