Change Management Plan

Digital customer service portal project

Sep-Dec 2024

1. Purpose

This Change Management Plan outlines the structured approach for managing organizational, technical, and user changes introduced by the Safaricom Digital Customer Service Portal project to ensure a smooth transition, minimize resistance, and maximize adoption.

2. Change Management Objectives

- Ensure seamless adoption of the new digital service platform.

- Minimize operational disruptions.

- Address resistance to change.

- Communicate effectively with all stakeholders.

- Support users through training and enablement.

3. Types of Changes Covered

- Organizational Changes: Team structure, workflows.

- Process Changes: Customer handling procedures, SLAs.

- System Changes: CRM integration, chatbot interface, API usage.

- Policy/Compliance Changes: Data protection procedures.

4. Change Impact Analysis

| Change Type | Impacted Area | Severity | Impact Description |
| --- | --- | --- | --- |
| CRM Integration | Customer service teams | High | New platform, training needed |
| AI Chatbot | End-user interaction | Medium | Shifts first contact from humans to AI |
| Data Compliance | Compliance Unit | High | New audit trail systems, reporting protocols |
| Workflow Digitization | All departments | Medium | New ticketing and resolution processes |

5. Change Management Approach

| Phase | Description |
| --- | --- |
| Prepare for Change | Identify change agents, assess readiness, develop communication plan. |
| Manage the Change | Execute communication and training plans, enable stakeholder support. |
| Reinforce the Change | Monitor adoption, address resistance, implement corrective measures. |

6. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Oversees change plan execution |
| Change Management Lead | Designs and leads change strategy |
| HR/Training Coordinator | Conducts user training and onboarding |
| Department Heads | Enforce change at operational levels |
| Communications Officer | Manages messaging and internal/external communication |

7. Communication Plan

| Stakeholder Group | Message Focus | Channel | Frequency |
| --- | --- | --- | --- |
| Executives | Business value, KPIs | Steering Committee, Email | Monthly |
| Customer Service Staff | How-to guides, new SOPs | Workshops, Manuals | Weekly |
| General Staff | Awareness, training opportunities | Town halls, Intranet | Bi-weekly |
| Customers | New features, usage tips | SMS, App, Social Media | At launch, then ongoing |

8. Training and Support Plan

- Training Formats:

  - Instructor-led sessions

  - On-demand video tutorials

  - Live Q&A webinars

  - User manuals and chatbot guides

- Support Structures:

  - Dedicated Helpdesk team

  - Champions/Super Users in each department

  - Feedback and support ticket system

9. Resistance Management Plan

| Resistance Type | Strategy |
| --- | --- |
| Fear of redundancy | Clarify roles, offer reskilling |
| Skill gap | Provide practical training sessions |
| Lack of awareness | Targeted communication and engagement |
| Technical difficulty | Offer user support and job aids |

10. Change Readiness Assessment

- Pre-launch surveys to assess user readiness.

- Pilot testing with a subset of departments.

- Readiness dashboard reporting adoption metrics.

11. Change Monitoring & Evaluation

| KPI | Target |
| --- | --- |
| Staff Training Completion | 95% trained by go-live |
| Portal Adoption Rate | 80% active usage after 1 month |
| Support Tickets Volume | < 10% increase post-launch |
| User Satisfaction (CSAT) | ≥ 85% |

12. Tools & Resources

- Microsoft Teams for collaboration

- Jira or ServiceNow for feedback and issues

- LMS platform for training content

- Survey tools for readiness and feedback