Stakeholder Management Plan

Digital customer service portal project

Sep-Dec 2024

1. PurposeA

To identify all stakeholders, analyze their influence and interest, and develop appropriate engagement strategies to ensure project success.

2. Stakeholder Identification

| Stakeholder Group | Role/Description | Interest Level | Influence Level | Engagement Approach | Communication Method | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Executive Sponsor | CIO – project champion | High | High | Active involvement and decision-making | Monthly steering meetings, reports | Project Manager |
| Customer Service Team | Agents and managers | High | Medium | Regular updates and training | Weekly briefings, workshops | Customer Service Lead |
| IT Development Team | Developers, architects | Medium | High | Agile sprint updates | Daily standups, Slack | Development Lead |
| Compliance & Security | Data protection officers, auditors | High | Medium | Regular compliance reviews | Reports, audits, emails | Compliance Officer |
| Customers | End users of the portal | High | Low | Feedback collection, surveys | In-app surveys, social media | Product Owner |
| Vendors | Chatbot, cloud, API providers | Medium | Medium | Contract management and coordination | Vendor meetings, emails | Procurement Manager |

3. Stakeholder Analysis Matrix

| Stakeholder | Interest | Influence | Strategy |
| --- | --- | --- | --- |
| CIO | High | High | Keep satisfied, engage actively |
| Customer Service | High | Medium | Manage closely, provide training |
| IT Development Team | Medium | High | Collaborate closely |
| Customers | High | Low | Inform and gather feedback |
| Vendors | Medium | Medium | Monitor and control |

4. Engagement and Communication Plan

- Executive Sponsor: Monthly steering meetings and strategic reports.

- Customer Service Team: Weekly progress updates, training sessions, feedback workshops.

- IT Team: Daily scrum meetings, sprint demos, and retrospectives.

- Compliance Team: Bi-weekly audits and compliance reporting.

- Customers: Regular surveys, focus groups, and social media engagement.

- Vendors: Contract reviews, performance monitoring, and coordination meetings.

5. Tools and Techniques

- Stakeholder Register and Communication Matrix.

- Project collaboration tools (e.g., Microsoft Teams, Slack).

- Survey tools (e.g., SurveyMonkey, Google Forms).

- CRM and feedback systems for customer insights.