UAT Plan and Test Scripts

Digital customer service portal project

Sep-Dec 2024

1. Purpose of UAT (User Acceptance Testing)

User Acceptance Testing (UAT) ensures that the Safaricom Digital Customer Service Portal meets business requirements and is fully functional from the end-user’s perspective before the official go-live. It validates workflows, data accuracy, system responsiveness, and user experience in a real-world setting.

2. UAT Objectives

- Validate business requirements against functional performance

- Confirm readiness of key modules: Chatbot, Account Management, Live Support, Billing Inquiries

- Ensure user journeys are intuitive and effective

- Confirm integration with CRM and customer data systems

- Identify and fix high-priority bugs before launch

3. UAT Entry Criteria

| Criteria | Status Required |
| --- | --- |
| Functional Testing completed | 100% Passed |
| All critical defects from QA resolved | Closed/Verified |
| UAT environment configured and stable | Accessible |
| Test data and user accounts created | Ready |
| UAT Plan approved by stakeholders | Approved |
| Test scripts documented and reviewed | Complete |

4. UAT Team & Roles

| Role | Responsibility |
| --- | --- |
| UAT Lead | Coordinate test plan execution |
| Business Users | Perform tests, report issues |
| QA Testers | Support defect logging & retesting |
| Developers | Fix and redeploy bug fixes |
| Project Manager | Oversight and reporting |

5. UAT Test Scenarios and Scripts (Sample)

| Scenario ID | Test Case | Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| UAT001 | Log in with valid credentials | Enter correct phone number & password > Click login | User is logged in and taken to dashboard |  |
| UAT002 | Request chat support | Click “Chat with Agent” > Enter query | Agent responds in under 15 seconds |  |
| UAT003 | View and pay bill | Navigate to Billing > Select “Pay Bill” > Enter M-Pesa details > Submit | Confirmation of payment; receipt shown |  |
| UAT004 | Change profile details | Navigate to Profile > Edit email and address > Save | New details saved and confirmed |  |
| UAT005 | Failed login attempt | Enter wrong password 3 times | Account temporarily locked; reset prompt shown |  |
| UAT006 | Load chatbot FAQ | Open chatbot > Ask “how to check balance?” | Bot replies with accurate steps or link |  |
| UAT007 | Mobile responsiveness | Access portal via phone > Perform login and basic tasks | Layout adapts correctly; all functions usable |  |
| UAT008 | Escalate issue to Tier 2 support | Start chat > Request escalation | Ticket assigned to Tier 2 and confirmation shown |  |

Full test suite includes 50+ scripts covering all major modules.

6. Defect Management Process

- Logging Tool: Jira / Bugzilla

- Severity Levels:

  - Critical (P1) – Blocking functionality

  - High (P2) – Major function not working but workaround possible

  - Medium (P3) – Cosmetic or minor issues

  - Low (P4) – Suggestions, UI alignment

- Resolution Time Targets:

  - P1: 24 hours

  - P2: 3 days

  - P3 & P4: Prior to go-live if time allows

7. UAT Exit Criteria

| Exit Condition | Requirement |
| --- | --- |
| ≥ 95% of test cases passed | Mandatory |
| All P1 and P2 bugs resolved and retested | Mandatory |
| UAT sign-off received from all business units | Mandatory |
| UAT summary report delivered | Mandatory |
| Knowledge Transfer to support teams complete | Mandatory |

8. UAT Schedule (Aligned with Implementation Plan)

| Week | Activities |
| --- | --- |
| W1 | UAT Kick-off, Script Review, User Access Setup |
| W2 | Execute Priority 1 Scenarios, Log Initial Defects |
| W3 | Regression & Retesting, Final Review, Exit Report |

9. UAT Reporting Templates

- Daily execution log

- Defect tracker by severity

- Summary dashboard

- Stakeholder update slides

- Final UAT sign-off template

10. UAT Success Criteria

- < 5% overall failure rate

- Zero critical defects open at closure

- All core modules accepted and approved

- Positive feedback from testers on usability and performance